Software Test Plan (STP)

Demand Forecasting & Inventory Planning System

| Field | Details |
| --- | --- |
| Project | Demand Forecasting & Inventory Planning System |
| Version | 1.1 |
| Authors | Team 03 - Rahul Saran Sharma, Vishnu P, Sahana K Golabanvi, K Preksha |
| Date | 12-10-2026 |
| Status | Draft / Planned Test Plan |

Revision History

| Version | Date | Author | Change Summary |
| --- | --- | --- | --- |
| 1.0 | 07-10-2026 | Team 03 | Initial STP tailored to assigned mini-project. |
| 1.1 | 12-10-2026 | Team 03 | Consistency update with SRS/SAD v1.1; added DFIP-F-023 / TC-CFG-01 and finalized forecasting, planning and CSV test details. |

# 1. Introduction

## 1.1 Purpose

This Software Test Plan defines the testing objectives, scope, strategy, environment, responsibilities, schedule, traceability, metrics, and acceptance criteria for the Demand Forecasting & Inventory Planning System. The plan is derived from the Team 03 SRS and SAD and is intended to verify that the implemented system satisfies its functional, non-functional, and security requirements.

## 1.2 Scope

Testing covers authentication and role-based access, product and inventory management, historical sales data entry/import, demand forecasting, reorder recommendations, stockout/overstock risk identification, dashboard/alerts, reporting/export, user administration, planning-parameter configuration, audit logging, performance, reliability, usability, maintainability review, and security controls. Direct supplier purchase ordering, payment processing, physical warehouse hardware, and third-party ERP integrations are outside the current mini-project scope.

## 1.3 References

Software Requirements Specification (SRS), Demand Forecasting & Inventory Planning System, Version 1.1.

Software Architecture and Design Specification (SAD), Demand Forecasting & Inventory Planning System, Version 1.1.

Course-provided Software Test Plan template for Software Engineering.

## 1.4 Definitions

| Term | Meaning |
| --- | --- |
| DFIP | Demand Forecasting & Inventory Planning |
| SKU | Stock Keeping Unit |
| STP | Software Test Plan |
| SRS | Software Requirements Specification |
| SAD | Software Architecture and Design Specification |
| RTM | Requirements Traceability Matrix |
| UAT | User Acceptance Testing |
| CSV | Comma-Separated Values |

# 2. Test Items

Authentication and Authorization Module

Product Management Module

Inventory Management Module

Sales Data and CSV Import Module

Demand Forecasting Module

Inventory Planning and Risk Analysis Module

Dashboard and Alert Module

Reporting and CSV Export Module

Administration, Planning Settings and Audit Module

REST API / Backend service interfaces

Relational database persistence and recovery behavior

# 3. Features to be Tested

| Requirement IDs | Feature Area | Primary Test References |
| --- | --- | --- |
| DFIP-F-001 to F-003 | User login, role-aware access, logout and session termination. | TC-AUTH-01 to TC-AUTH-03 |
| DFIP-F-004 to F-006 | Product/SKU creation and maintenance; inventory storage and validation. | TC-PROD-01, TC-INV-01 to 02 |
| DFIP-F-007 to F-009 | Historical sales entry, CSV import, filtering and viewing. | TC-SALES-01 to 03 |
| DFIP-F-010 to F-012 | Forecast generation, horizon selection and forecast result storage. | TC-FCST-01 to 03 |
| DFIP-F-013 to F-016 | Reorder quantity, stockout/overstock risk and recommendation input review. | TC-PLAN-01 to 04 |
| DFIP-F-017 to F-020 | Dashboard, risk alerts, reports and CSV export. | TC-DASH-01 to 02, TC-RPT-01 to 02 |
| DFIP-F-021 to F-023 | User/role administration, planning-parameter configuration and audit logging. | TC-ADM-01, TC-AUD-01, TC-CFG-01 |
| DFIP-NF-001 to NF-005 | Performance, reliability, usability and maintainability requirements. | TC-PERF-01 to 02, TC-REL-01, TC-UX-01, TC-MAINT-01 |
| DFIP-SR-001 to SR-005 | Password protection, authentication, authorization, input validation and HTTPS/TLS support. | TC-SEC-01 to 05 |

# 4. Features Not to be Tested

Automatic placement of purchase orders with external suppliers, because it is outside the SRS scope.

Payment gateway or banking transactions.

Physical warehouse devices such as barcode scanners, RFID readers, or automated storage hardware.

Internal correctness of third-party libraries/frameworks; only the way the project uses them will be tested.

Large enterprise-scale load beyond the academic-scale performance targets defined in the SRS.

# 5. Test Approach / Strategy

## 5.1 Test Levels

| Level | Purpose | Examples |
| --- | --- | --- |
| Unit Testing | Verify individual functions/classes in isolation. | Reorder calculation, validation rules, forecast utility functions. |
| Integration Testing | Verify communication between components. | Web/API to database, backend to forecasting engine, import to storage. |
| System Testing | Verify complete end-to-end user flows. | Login -> import sales -> forecast -> reorder -> report. |
| Acceptance Testing (UAT) | Confirm system meets SRS acceptance criteria from user/evaluator perspective. | Inventory planner and administrator scenarios. |

## 5.2 Test Types

Functional testing: verify each DFIP-F requirement and its acceptance criteria.

Regression testing: re-run affected tests after fixes or changes.

Performance testing: validate dashboard/data retrieval and forecast response-time targets.

Reliability testing: verify committed data survives normal application restart.

Usability testing: check screen readability, navigation, and validation messages.

Security testing: validate credential storage, protected resources, server-side authorization, input validation, and HTTPS/TLS configuration.

Data validation testing: verify malformed CSV rows, negative values, missing fields, invalid dates, unsupported forecast horizons, insufficient history, and inconsistent ranges are safely handled.

## 5.3 Entry and Exit Criteria

| Criteria | Condition |
| --- | --- |
| Entry Criteria | Stable build available; database initialized; representative test data prepared; required services running; SRS/SAD baselined for the test cycle. |
| Exit Criteria | 100% of planned high-priority tests executed; no open critical defects; all high-priority SRS acceptance criteria satisfied; failed medium-priority tests documented with agreed disposition; RTM updated. |

## 5.4 Security Validation

Verify passwords are not stored in plaintext (DFIP-SR-001).

Verify unauthenticated users cannot access protected pages/APIs (DFIP-SR-002).

Verify non-admin users cannot bypass server-side authorization through direct requests (DFIP-SR-003).

Submit malformed input and malicious-looking strings to verify validation/sanitization without data corruption (DFIP-SR-004).

Verify HTTPS/TLS is enabled in network deployment and credentials are not sent over plaintext HTTP (DFIP-SR-005).

# 6. Test Environment

| Category | Planned Environment |
| --- | --- |
| Client Hardware | Standard laptop/desktop with at least 4 GB RAM. |
| Client Software | Current Chrome or Microsoft Edge browser. |
| Application Server | Windows or Linux machine running the project backend and forecasting service. |
| Database | Relational database used by the implementation; automated tests use an isolated temporary database with tables created by fixtures. |
| Application Stack | Web frontend + backend REST APIs + Python-based forecasting/analytics module or equivalent implementation. |
| Tools | pytest and FastAPI TestClient for automated backend tests; Postman/Swagger for API checks; browser developer tools; Git/GitHub; optional JMeter/Locust for performance tests. |
| Test Data | Synthetic/dummy products, users/roles, inventory levels, and sales history including normal, increasing, seasonal and sparse demand patterns; forecast histories with at least 8 periods; 1-12 week and 1-6 month horizons; CSV files using sku,date,quantity_sold with YYYY-MM-DD dates, including valid and invalid rows. |

# 7. Test Schedule

The following is the planned documentation and initial test-preparation schedule for the current mini-project milestone. Dates may be updated when the implementation build is available.

| Activity | Planned Date | Owner |
| --- | --- | --- |
| Finalize SRS/SAD/STP and test-case mapping | 07-10-2026 to 12-10-2026 | Team 03 |
| Prepare test data and test environment | 09-10-2026 | Team 03 |
| Review test cases and traceability | 10-10-2026 | Team 03 |
| Documentation milestone / repository check | 12-10-2026 | Team 03 |
| Functional and integration execution | During implementation test cycle | Assigned testers/developers |
| Final regression and UAT | Before final mini-project submission | Team 03 / Evaluator |

# 8. Test Deliverables

Software Test Plan (this document).

Requirement-to-test traceability matrix.

Manual and/or automated test cases.

Test data and CSV samples.

Automated test scripts where implemented.

Test execution evidence/logs/screenshots.

Defect log and defect status.

Final Test Summary Report.

# 9. Roles and Responsibilities

| Role | Team Member | Responsibility |
| --- | --- | --- |
| Team Coordinator / Documentation | Sahana K Golabanvi | Maintain SRS/SAD/STP consistency, test documentation and traceability. |
| Developer / Unit Testing | Rahul Saran Sharma | Implement assigned modules and execute unit-level checks. |
| Developer / Integration Testing | Vishnu P | Support API/database integration and integration test execution. |
| QA / Functional Testing | K Preksha | Execute functional scenarios, record results and defects. |
| All Team Members | Team 03 | Review requirements, reproduce defects, support regression and acceptance testing. |

# 10. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Insufficient or unrealistic historical sales data | Forecast tests may not represent real behavior. | Use a documented synthetic dataset with normal, increasing, seasonal and sparse demand patterns. |
| Forecast algorithm changes during development | Expected results may change. | Version the algorithm/configuration and update test baselines when changes are approved. |
| Late integration of frontend, backend and database | End-to-end testing may be delayed. | Test APIs/modules independently first; use stubs/mock data until integration is ready. |
| CSV format inconsistencies | Import tests may fail unpredictably. | Use the fixed import schema sku,date,quantity_sold; dates use YYYY-MM-DD; maintain valid/invalid sample files and row-level validation. |
| Limited time before submission | Regression coverage may be reduced. | Prioritize High requirements, automate repeatable calculations where practical, and maintain the RTM continuously. |

# 11. Assumptions & Dependencies

The SRS requirement IDs remain stable for Version 1.1 unless a controlled update is made.

The project implementation provides a seeded or test database and representative historical sales data.

The forecasting implementation follows the approved rules: at least 8 periods of valid history; horizons of 1-12 weeks or 1-6 months; Holt-Winters when at least two seasonal cycles are available, otherwise simple exponential smoothing; negative predictions are clipped to zero.

The chosen database and application runtime are available in the team test environment, and automated test fixtures create the required tables on a fresh test run.

All team members use the shared team repository for source code, documents, test assets, and version control.

# 12. Suspension & Resumption Criteria

| Action | Criteria |
| --- | --- |
| Suspend Testing | Application cannot start; database unavailable for an extended period; build blocks more than 30% of planned test cases; critical data-corruption defect is found; required test dataset is missing. |
| Resume Testing | Blocking issue is corrected; environment and database are stable; smoke test passes; affected data is restored/reset; revised build is available. |

# 13. Detailed Test Cases & Traceability

The following core test cases directly use the SRS test identifiers. Detailed execution evidence can be maintained in the repository as implementation progresses.

| Test ID | Requirement | Scenario / Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| TC-AUTH-01 | DFIP-F-001 | Login with valid credentials; repeat with invalid password. | Valid user obtains an authorized session; invalid credentials are rejected. | High |
| TC-AUTH-02 | DFIP-F-002 | Login as non-admin and attempt an administrator-only operation through UI/API. | Operation is denied for unauthorized role. | High |
| TC-INV-02 | DFIP-F-006 | Update stock with valid quantity, then negative/non-numeric quantity. | Valid value persists; invalid values are rejected. | High |
| TC-SALES-02 | DFIP-F-008 | Import a valid CSV using sku,date,quantity_sold (YYYY-MM-DD), then import files with missing/invalid rows. | Valid rows import correctly; invalid rows are reported without corrupting existing data. | High |
| TC-FCST-01 | DFIP-F-010 | Select a product with at least 8 valid periods of sales history and request a forecast. | Forecast is generated and displayed/stored; fewer than 8 periods is rejected as insufficient history. | High |
| TC-FCST-02 | DFIP-F-011 | Generate forecasts for supported horizons: 1-12 weeks and 1-6 months. | Output period count and period spacing match the selected unit and horizon. | High |
| TC-PLAN-01 | DFIP-F-013 | Use known forecast demand, safety stock and current stock; calculate reorder quantity. | reorder_qty = max(0, ceil(forecast_demand + safety_stock - current_stock)). | High |
| TC-PLAN-02 | DFIP-F-014 | Use current_stock lower than forecast_demand. | Product is flagged as stockout risk. | High |
| TC-PLAN-03 | DFIP-F-015 | Use current_stock greater than overstock_factor x forecast_demand. | Product is flagged as overstock risk. | High |
| TC-DASH-01 | DFIP-F-017 | Open dashboard after loading known test data. | Dashboard values match latest stored inventory, forecasts and recommendations. | High |
| TC-RPT-02 | DFIP-F-020 | Generate filtered report and export CSV. | CSV downloads and matches displayed report records. | Medium |
| TC-AUD-01 | DFIP-F-022 | Perform login and data-changing actions; inspect audit records. | Audit entries include actor, action, timestamp and result. | Medium |
| TC-CFG-01 | DFIP-F-023 | Login as administrator; update default safety stock, overstock factor and minimum history; read settings again. Repeat as a non-admin. | Valid administrator changes persist and are returned; non-admin update is rejected. | High |

Planning and forecasting oracle rules for v1.1: minimum history = 8 periods; supported horizons = 1-12 weeks or 1-6 months; reorder quantity = max(0, ceil(forecast demand + safety stock - current stock)); stockout if current stock < forecast demand; overstock if current stock > overstock factor x forecast demand.

## 13.1 Non-Functional and Security Test Cases

| Test ID | Requirement | Scenario / Steps | Expected Result | Priority |
| --- | --- | --- | --- | --- |
| TC-PERF-01 | DFIP-NF-001 | Execute representative dashboard/data retrieval requests under normal academic-scale load and record response times. | At least 90% complete within 3 seconds. | High |
| TC-PERF-02 | DFIP-NF-002 | Generate a single-product forecast using the defined test dataset and measure runtime. | Forecast completes within 10 seconds. | High |
| TC-REL-01 | DFIP-NF-003 | Create/modify committed records, restart application normally, then re-query data. | Committed records remain available and consistent. | High |
| TC-UX-01 | DFIP-NF-004 | Review main screens at common desktop resolutions and trigger validation errors. | UI remains usable and messages are clear. | Medium |
| TC-MAINT-01 | DFIP-NF-005 | Review code/module boundaries and documented interfaces. | Forecasting, inventory and reporting concerns are modular and independently maintainable. | Medium |
| TC-SEC-01 | DFIP-SR-001 | Inspect stored user credential representation. | No plaintext passwords are stored. | High |
| TC-SEC-02 | DFIP-SR-002 | Request protected page/API without authentication. | Request is rejected or redirected to login. | High |
| TC-SEC-03 | DFIP-SR-003 | Send direct admin request while authenticated as non-admin. | Backend rejects the operation. | High |
| TC-SEC-04 | DFIP-SR-004 | Submit malformed fields, invalid CSV values and script/SQL-like strings. | Input is rejected/safely handled; no unintended execution/data corruption. | High |
| TC-SEC-05 | DFIP-SR-005 | Inspect network deployment endpoint/protocol. | HTTPS/TLS is available and credentials are not transmitted via plaintext HTTP. | Medium |

## 13.2 Requirement-to-Test Traceability Summary

| Requirement ID | Mapped Test Case |
| --- | --- |
| DFIP-F-001 | TC-AUTH-01 |
| DFIP-F-002 | TC-AUTH-02 |
| DFIP-F-003 | TC-AUTH-03 |
| DFIP-F-004 | TC-PROD-01 |
| DFIP-F-005 | TC-INV-01 |
| DFIP-F-006 | TC-INV-02 |
| DFIP-F-007 | TC-SALES-01 |
| DFIP-F-008 | TC-SALES-02 |
| DFIP-F-009 | TC-SALES-03 |
| DFIP-F-010 | TC-FCST-01 |
| DFIP-F-011 | TC-FCST-02 |
| DFIP-F-012 | TC-FCST-03 |
| DFIP-F-013 | TC-PLAN-01 |
| DFIP-F-014 | TC-PLAN-02 |
| DFIP-F-015 | TC-PLAN-03 |
| DFIP-F-016 | TC-PLAN-04 |
| DFIP-F-017 | TC-DASH-01 |
| DFIP-F-018 | TC-DASH-02 |
| DFIP-F-019 | TC-RPT-01 |
| DFIP-F-020 | TC-RPT-02 |
| DFIP-F-023 | TC-CFG-01 |
| DFIP-F-021 | TC-ADM-01 |
| DFIP-F-022 | TC-AUD-01 |
| DFIP-NF-001 | TC-PERF-01 |
| DFIP-NF-002 | TC-PERF-02 |
| DFIP-NF-003 | TC-REL-01 |
| DFIP-NF-004 | TC-UX-01 |
| DFIP-NF-005 | TC-MAINT-01 |
| DFIP-SR-001 | TC-SEC-01 |
| DFIP-SR-002 | TC-SEC-02 |
| DFIP-SR-003 | TC-SEC-03 |
| DFIP-SR-004 | TC-SEC-04 |
| DFIP-SR-005 | TC-SEC-05 |

# 14. Test Metrics & Reporting

Test execution percentage = executed test cases / planned test cases x 100.

Pass percentage = passed test cases / executed test cases x 100.

Requirement coverage = requirements with at least one executed test / total testable requirements x 100.

Defect count by severity (Critical, High, Medium, Low).

Defect closure/retest status.

Performance results for dashboard/data retrieval and forecast generation.

Daily/iteration-level execution status during active testing and a final Test Summary Report before submission.

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA / Test Lead |  |  |
| Development Lead |  |  |
| Team Coordinator |  |  |
| Course Instructor / Evaluator |  |  |